## Slide 1: Delivery model PICA by SRI
Internet and Network Socle
Document owner

## Slide 2: Objectives of the presentation
Organisation of PICA RUN
Main operational interactions
Questions

## Slide 3
Summary
02
01
Comitology
03
General presentation
04
Means of communication
05
Escalations
Reporting
3

## Slide 4: The 100% ONshore capacity delivery model
Network & Internet
N1
N2
N3
N3+
Activities
Operation by Capgemini
Operation by CA-GIP
Operation in France
Operation in managed services mode
Operation in capacity mode
The delivery model is a « capacity service centre ».
CAPGEMINI is the service provider selected to carry out the services.
Its activities are contractually in France .
RUN is hence managed by CAGIP and
CAPGEMINI must make the necessary resources available for proper functioning of RUN and in line with the requests sent by CA-GIP.

## Slide 5: CAGIP and CAPGEMINI organisation
CAP-GEMINI
Manager
Internet and Network Socle
Jean Luc BLANQUET
Network Operations & Developments
Gilles BUSSON
Data-center Networks
Samuel DUEZ
Workplace Networks
Christian MARMIN
Network Security and Internet
Arnaud BRIEL
Operation Director
Mikael SEGUR
Alain QUINIOU
Customer Service Manager
Abel TOUIL
Karim AMAINI
Alan TANGUY
Caroline PAGES
Vincent LOWCZYK
ISR
Team
SDR
Team
Joffrey PAGNOT
Hans LINGLET
Gabriel PASQUIER
Delivery Manager
Network Security
Cedric FAUGERE
Lead
Team Leader
Hierarchical Relationship
Operational Relationship
Pierre LEBOUCHER
RXD
Team
Squad Leader
Olfa GRIBAA
RXW/OER
Team

## Slide 6: PICA – Management of SRI RUN : 3 levels of intervention
Level 2
Carries out RUN activities that are more complex that level 1
Incident management based on complex instructions provided by CA-GIP, user callbacks, drafting action plans, handling documented security incidents. If necessary, escalation of the incident to Level 3 (Complexity, difficulty, criticality, potential failure to comply with the GTR).
Request management – including complex ones, based on procedures
Problem management based on procedures described by CA-GIP
MCO : Configuration, obsolescences …
Level 1
Carries out simple RUN activites
Management of simple incidents and/or those incidents that can be resolved in < 20min, taking user calls
Management of common requests based on simple procedures.
Level 3
Carries out RUN activities with expertise
Crisis management : participation
Complex incident management: diagnosis, handling major incidents, …, handling non documented security incidents, drafting instructions, drafting post-mortems
Request management: Level 2 support, handling complex requests that are unique and do not have a defined procedure
Management of recurring problems : diagnosis, action plans, …
MCO : Capacity planning, Configuration, obsolescences, compliance, Reporting, Patching versionning, Management and participation in PSI, …
Escalation *
* Escalation if : Complexity, Difficulty, Criticality, potential failure to comply with the GTR
CAP GEMINI
RSI Socle
Expert
Lead
Provides the required expertise, co-ordinates, reports
Provides Expertise to the service provider’s teams for Incidents and Problems for which resolution is complex and/or for which the resolution procedure is not properly documented (along with definition of the follow up indicators for these escalations)
Management of crises and serious/critical incidents (major or critical business impacts) : participation
Delivery Manager
Team Leader
Operational teams
RUN Leads
RUN Leads
Operational teams
Escalation *
Escalation *
Note from the translation team: The image above has been translated on slide 31

## Slide 7: PICA – Management of SRI RUN : missions of the Expert lead
  Act as an interface with CAP-GEMINI in their area of expertise in order to monitor the quality of service delivered.
    Raise an alert in case of deviations (check status of production, completeness of incident tickets, compliance with defined SLA committments and processses, compliance with timelines, monitoring backlogs…)
    Ensure implementation of corrective action plans
    Set up a dashboard to monitor RUN’s quality of service
  Participate in CDC management committees (weekly and daily)
    Validate the dashboard created by the CDS and CDC on the quality of service of the scope
    Monitor progress of ongoing action plans
    Prepare upcoming activities
    Monitor the changes in numbers in the CDS : knowledge transfer carried out, turn-over frequency, removal of permissions for the offboarded employees
  Monitor the activities of CAP-GEMINI employees in the contexte of CDC
  Participate in their team discussion to provide information on management of RUN
  Incident management :
    Ensure the quickest possible service restoration after a major or blocking incident;
    Implement action plans defined to resolve incidents on production infrastructures and identify preventive measures;
    Implement workarounds till the incident is resolved;
  Crisis management :
    Participate in crisis units,
    Be in touch with the Incident Manager, ensure return to normal operation, compliance with timelines and validation of post-mortem
  Problem management :
    Ensure comprehensiveness of problem reporting and presence of action plans for each problem,
    Follow up for the resolution with the Problem Manager
  Lead RUN activities
  carried out in France le CDC
  Monitor N3 activites
RUN Leads
N3
RUN
MANAGEMENT

## Slide 8: PICA – SRI RUN Management : missions of the Customer Service Manager
  Managing the activity
    Monitoring (check status of production, completeness of incident tickets, compliance with defined SLA committements and processes, compliance with the timelines, supervision of backlogs…)
    Ensure implementation of corrective action plans
    Lead the relationship between the leads and the RUN N1/N2 team
  Participate in CDS management committee meetings (weekly (optional), daily and monthly)
    Validate the dashboard created by the CDC on the quality of service of the perimeter
    Monitor progress of ongoing action plans
    Prepare upcoming activities
    Monitor changes in numbers of the CDC : knowledge transfer carried out, turn-over frequency, removal of access rights for the offboarded employees
  Lead RUN activities
  carried out in France le CDC
CSM
RUN N1/N2
RUN N1/N2
Lead

## Slide 9: Comitology
Comitttee | Frequency | Objectives | Participants | Duration
Daily Reporting | Daily | Purely operational, major operations of the day and sharing of challenges | CA-GIP : Expert leads CAP GEMINI : Team Leaders | 30 min*
RUN Committee | Weekly | Internal to CAGIP: report challenges to CSM, and operational management of the service provider | CA-GIP : Customer Service Manager + Expert Leaders | 1h
COTECH Technical committee |  | Sharing news related to the group, close follow-up of actions, backlog follow-up, workload schedule | CA-GIP : Customer Service Manager CAP GEMINI : Delivery Manager + Team Leaders | 1h
COSUI Monitoring committee | Monthly | Follow up of operational quality KPIs, successes and improvement plan | CA-GIP : Managers + Customer Service Manager CAP GEMINI : Delivery Manager + Team Leaders | 1h
COMOP Operational Committee | Bi-monthly | Overviews and mid/long term vision, contractual topics, follow-up of invoices | CA-GIP : Socle Manager + Customer Service Manager CAP GEMINI : CA Global account lead + Delivery Manager | 1h
* The Morning Daily will take place for 45 minutes to begin with and will bring together all the RUN leads

## Slide 10: Comitology
Operational Committee (Transverse)
Objectives |  |  | 
The objectives of the Transverse Committee are: Examine the quality of the Services provided Analyse trends Decide improvement plans Follow up for attaining Critical Service Levels and Key Measures Decide on the launch of additional perimeters Ensure the overall management, macro-planning overview for major upcoming projects. Overall financial follow up Follow up on PAQ (Quality Assurance Plan), PAS (Security Assurance Plan) and other contractual obligations and standards Follow up on action plans decided in Strategic Committee (CoStrat). |  |  | 
Participants |  | Frequency | Governance deliverables
CA-GIP Contract manager Finance manager Socle Managers On invitation : any other participant that one of the two Parties considers necessary with respect to the agenda | CAGEMINI Engagement Executive Engagement Director Operations Director Operations Delivery Manager Financial Officer On invitation : any other participant that one of the two Parties considers necessary with respect to the agenda | Bi-Monthly | Committee’s presentation documents. Committee reports. Drafting the Committee report is the responsibility of the service provider who must submit it to CA-GIP within 5 working days. CA-GIP has 5 working days to make remarks.

## Slide 11: Comitology
Monitoring Committee
Objectives |  |  | 
The objectives of the operational committees are: Operational follow-up of the engaged Services Analyse the monitoring and performance of Services with respect to the indicators Monitor the operational management for service delivery Monitor the implementation of operational technical decisions Identify problems / incidents or common/frequent delays Identify and follow up on all the operational action plans Follow CA-GIP’s operational requests Validate the SLAs and the related reporting Monitor resources and team sizing |  |  | 
Participants |  | Frequency | Governance Deliverables
CA-GIP Socle Manager Socle Managers Customer Service Manager RUN Leads | CAPGEMINI Operations Director Operations Delivery Manager Team Leader On invitation : any other participant that one of the two Parties considers necessary with respect to the agenda | Monthly | Committee’s presentation documents. Committee reports.

## Slide 12: Comitology
Technical Committee
Objectives |  |  | 
The objectives of the Technical Committees are : Operational follow-up Monitor resources and the organisational structure Monitor the operational management of service delivery over the previous and the upcoming week Monitor the implementation of operational technical decisions Identify problems / incidents or frequent delays Identify and follow up on operational action plans Follow-up on CA-GIP’s operational requests |  |  | 
Participants |  | Frequency | Governance Deliverables
CA-GIP Customer Service Manager On invitation : any other participant that one of the two Parties considers necessary with respect to the agenda | CAPGEMINI Operations Delivery Manager Team Leader On invitation : any other participant that one of the two Parties considers necessary with respect to the agenda | Weekly | 

## Slide 13: Comitology
RUN Committee
Objectives |  |  | 
The objectives of the weekly committee are : Developments Overview of the previous week Management of pain points Improvement areas Monitor resources and organisational structure |  |  | 
Participants |  | Frequency | Governance Deliverables
CA-GIP Customer Service Manager Leads On invitation : any other participant that one of the two Parties considers necessary with respect to the agenda |  | Weekly | 

## Slide 14: Comitology
Morning Daily
Objectives |  |  | 
The objectives of the daily committees are: Provide a short term vision of the events that took place such as : Incoming and outgoing volumes with respect to Incidents, Tasks and Fireflow Status of major events (major incidents, on-call…) Status of the outsourced equipments Discuss with the leads about the priorities of the day. |  |  | 
Participants |  | Frequency | Governance Deliverables
CA-GIP Customer Service Manager Leads On invitation : any other participant that one of the two Parties considers necessary with respect to the agenda | CAPGEMINI Team Leader On invitation : any other participant that one of the two Parties considers necessary with respect to the agenda | Weekly | Preparation of the daily report (meteo) by the N1/N2 teams Delivery of the formalised daily report by email at 09:30 CET.

## Slide 15: Means of communication that have been set up
A telephone line per N1/N2 RUN domain reachable from 08:00 to 19:00 on working days :
  RXD: +33157723838
  SDR: +33157723636
  RXW/OER: +33157723232
N1/N2 Mailboxes :
RXD : CAGIP-SRI-RUN-reseau-DC@ca-gip.fr
SDR : CAGIP-SRI-RUN-reseau-securite@ca-gip.fr
RXW/OER : CAGIP-SRI-RUN-reseau-LAN-WAN@ca-gip.fr
N3 Mailboxes :
RXD : CAGIP-SRI-RUN-reseau-DC-N3@ca-gip.fr
SDR : CAGIP-SRI-RUN-reseau-securite-N3@ca-gip.fr
RXW/OER : CAGIP-SRI-RUN-reseau-LAN-WAN-N3@ca-gip.fr
The N3 mailboxes will be accessibles only by authorised CA-GIP personnel.
15
Téléphone
Mails

## Slide 16: CA-GIP RUN Escalation matrix
Level | Conditions | Medium
N3 Nominal | N1/N2 requires N3 assistance Escalation by mail to the addresses mentioned on the right | Mailboxes: RXD : CAGIP-SRI-RUN-reseau-DC-N3 SDR : CAGIP-SRI-RUN-reseau-securite-N3 RXW/OER : CAGIP-SRI-RUN-reseau-LAN-WAN-N3
N3 technical escaltion | No mail receipt acknowledgement within 30 min Or in case of major importance 15 min | Call or Skype to a N3 of the concerned domain: The N3 list is maintained on Mocca: PICA > RUN > Delivery Model
RUN Lead | No reply to N3 call (2 calls in 30min) Or Critical emergency conditions | RXD: Karim AMAINI - karim.amaini@ca-gip.fr / +331 43 23 49 29 SDR: Caroline PAGES - caroline.pages@ca-gip.fr / +335 65 55 04 52 RXW-LAN: Alan TANGUY - alan.tanguy-prestataire@ca-gip.fr / +339 77 43 30 34 OER-WAN: Abel TOUIL - abel.touil@ca-gip.fr / +334 78 15 10 75
Customer Service Manager OR / AND Activity Coordinator | No response from the lead within 30 min for important issues Or no response from the lead within 15 min for critical issues | CSM: Alain QUINIOU - alain.quiniou@ca-gip.fr / +33157724121 / +33685130476 Or the activity co-ordinators RXD: Marc SCHER - marc.scher@ca-gip.fr / +33143231266 SDR: Abraham SEIFU – abraham.seifu@ca-gip.fr / +33143237804 RXW-LAN: Yann DUCOUP - yann.ducoup@ca-gip.fr / +33143234589 OER-WAN: Jean-Luc VIALARET - jean-luc.vialaret@ca-gip.fr / +335 65 55 04 92
Manager | No response to the previous level calls (2 calls in 30min) | RXD: Samuel DUEZ - samuel.duez@ca-gip.fr / +331 43 23 08 86 SDR: Cedric FAUGERES - cedric.faugeres@ca-gip.fr / +335 65 55 04 49 RXW-LAN: Christian MARMIN - christian.marmin@ca-gip.fr / +332 28 22 62 62 OER-WAN: Gilles BUSSON - gilles.busson@ca-gip.fr / +334 78 15 10 24

## Slide 17: Cagemini RUN internal escalation matrics
Level | Conditions | Medium
N1/N2 Nominal | Nominal | Mailboxes: RXD : CAGIP-SRI-RUN-reseau-DC SDR : CAGIP-SRI-RUN-reseau-sécurité RXW/OER : CAGIP-SRI-RUN-reseau-LAN-WAN
Telephonic Escalation | No mail receipt acknowledgement within 30 min Or in case of major importance 15 min | Call group by team: RXD : 01 57 72 38 38 RXW/OER : 01 57 72 32 32 SDR : 01 57 72 36 36
Team Leader | No response to N3 call (2 calls in 30min) Or Critical emergency conditions | RXD : Hans LINGLET hans.linglet-prestataire@ca-gip.fr / +33 (0)1 43 23 29 67 RXW/OER: Joffrey PAGNOT jeoffrey.pagnot-prestataire@ca-gip.fr / +33 (0)1 57 72 32 32 SDR : Pierre LEBOUCHER pierre.leboucher-prestataire@ca-gip.fr / +33 (0)1 57 72 36 36
Service Delivery Manager | No response from Team Leader (2 calls in 30min) Or Contractual matters | Gabriel PASQUIER gabriel.pasquier@capgemini.com / +33 (0)1 57 99 29 33 / +33 (0)6 40 71 17 30

## Slide 18: On call escalation matrix (19h-8h on weekday + week-end):
Level | Conditions | Means
N2 | HNO Nominal : 19h-8h during weekday + week-end | Phone numbers provided by Capgemini (Call forwarding to oncall configurable) RXD : 01 49 46 75 42 SDR : 01 49 46 75 44 RXW/OER : 01 49 46 75 43
N3 | If challenges to resolve If not successful in resolving an incident within 2 hours | Phone number by team: RXD : 01 43 23 96 80 SDR : 01 43 23 96 40 RXW/OER : 01 43 23 60 80
Manager | No response to call (2 call in 30min) 1st call : Leave a message qualifying the incident faced 2nd call at the end of 15min + Leave another message mentioning that in case of no response, direct call to oncall manager. | Call to oncall manager (Call forwarding to manger configurable) 01 43 23 65 08 If no response from N2, the CA-GIP oncall manager can contact the Capgemini oncall SDM : 01 49 46 75 54

## Slide 19: On-Call Organization
LAN SITE /
WAN
SEC
LAN DC

INTERNET NETWORK SECURITY SOCLE MGT ONCALL
CAGIP PILOTAGE
CATS PILOTAGE
RXD / OER
RXW / OER
SDR / OER
01 42 95 95 60
09 72 72 71 71


ADSI / ISR / Internet
07 87 09 30 32
N1/N2
ADSI / ISR / Internet
06 37 99 83 08
RXW / OER
SDR / OER
RXD / OER



Weekly rotation of experts within CASA infra & Subsidiaries / Caisses Régionales (Regional Banks)
« Main »
On-call
« Shadow »
On-call
01 43 23 65 08
Solicitation N3
H+2
H+2 : Max. time to initiate N3 on-call
01 49 46 75 43
01 49 46 75 44
01 49 46 75 42
01 43 23 96 40
01 43 23 60 80
01 43 23 96 80
Call if no response from N2

## Slide 20: Reporting
Daily Reporting (METEO)
  Reporting communicated daily before 9h30
  Review among Leads and Team Leaders at 10h00
  Automation in progress
Monthly Reporting – Bi-Monthly
  Operational feedback from Team Leaders / Leads by squad
  Consolidation of backlog elements
  Review of volumes produced (Days / HNO)
  6/3/1 workload schedule validation
  Review of MC / NSC contractual indicators
  Skill Matrix

## Slide 21: List of PICA assignment groups in METIS
 | N1/N2 | N3
RXW | CAGIP-SRI-RXW-RES-RUN | CAGIP-SRI-RXW-RES_ING
OER | CAGIP-SRI-OER-RUN | CAGIP-SRI-OER-RES_ING
RXD | CAGIP-SRI-RXD-RUN | CAGIP-SRI-RXD-ING
SDR | CAGIP-SRI-ISR-SDR_RUN | CAGIP-SRI-ISR-SDR_ING

## Slide 22: METIS - Requests
Request:
  All requests must be sent to N1/N2
    Note: from RXW, requests may arrive for N3 (in case of a specific type)
  Remedy History : a junk request (D0005)--> To be addressed in the METIS project
  Tasks assigned to the request can be assigned to N3 if necessary
  Point to note: See how to report
Need to clarify D0005 and D0043 it seems
Requests handling process to be clarified. Task handling seems clear

## Slide 23: METIS - Changes
Changes
  Change Management is a formal, centralized process for approving, planning and controlling the implementation of Changes carried out on systems that impact Service Production.
  Its objective is to control all the operations in terms of cost, timelines and feasibility, with respect to this implementation all the while ensuring minimum disturbance on the impacted Services.
  This process must be known, applied, followed and aligned with CA-GIP objectives in order to minimize risks
  Declaration:
    A change can be declared by a N2 as well as N3 and presented to CAB.
Actions | SERVICE PROVIDER | Client
Change management : Request / Change initiated by CA-GIP and assigned to the Service Provider |  | 
Registration |  | 
Create a change request in the ITSM tool | I | R
Qualification |  | 
Analyse impact and risk of a technical change initiated by CA-GIP | C,I | R
Obtain client/s authorization for simple / complex change | I | R
Develop a roadmap detailing the resources involved, the constraints, the timeframe for the implementation of the change | R | C,I
Planning |  | 
Present a pre-planning to the CAB for complex technical changes | R | C,I
Schedule the tasks for technical interventions | R | I
Give approval to the schedule (simple and complex changes) | C | R
CAB Authorization for the implementation of complex changes |  | 
Create and transfer PRECAB results | I | R
Authorise implementation | I | A,R
Create and send CAB minutes | I | R
Implementation |  | 
Coordinate the technical interventions of its teams and third parties under the responsibility of CA-GIP | R | 
Check and Validation |  | 
Check and validate the changes carried out | R | I
Check and validate the technical change functionally with impact on the application | I | R
Communicate the results of the change at the end of its implementation | R | I
Close the change | R | I

## Slide 24: METIS - Incidents
Incidents
  Communication : Form, distribution list, etc…
  Handling
  How to manage the transverse incidents
    Procedure for transferring it from one team to another
  Escalation during HO and HNO
    Technical
    Managerial
To be handled
Actions | SERVICE PROVIDER | Client
Incident declaration via the Service Desk or the portal | I | A,R
Incident detection via supervision | I | A,R
Acknowledgement of the reported incidents sent to the SERVICE PROVIDER's teams. | A,R | I
Opening the Incident tickets (in case of ‘manual’ detection) | A,R | I
Analysis and qualification of Tickets created or received: Transfer of Tickets to the appropriate support group that do not belong to the SERVICE PROVIDER's scope of services, Reallocation of incorrectly or incompletely filled tickets to the appropriate support group. | A,R | 
Analysis of the Incident, identification and implementation of the resolution or workaround procedure, if necessary in collaboration with the CLIENT or their subcontractors | A,R | C
Closing the incident record | R | A
Carrying out a post-mortem for incidents under CLIENT responsibility with a follow-up in "Serious Situation" or in "Crisis Management" or of Blocking or Major impact whose GTR has been exceeded | C | R
Creation of a report on incident management. | I | R

## Slide 25: METIS – Problem Management
Problems
  The purpose of problem management is to minimize the negative impacts of recurring and/or major incidents on CA-GIP's businesses and to prevent the recurrence of incidents related to these errors.
  In order to achieve this, Problem Management looks for the cause of recurring incidents and initiates actions to improve or correct the situation.
To be handled
Actions | SERVICE PROVIDER | Client
Analysis of recurring Incidents and reporting of Problems by SERVICE PROVIDER's teams | A,R | 
Opening Problem Tickets and assigning them to the appropriate support group, | A,R | I
Analysis of the cause of the Problems ("Root Cause Analysis") and determination of the resolution or workaround procedures, in collaboration with the CLIENT or their subcontractors if necessary | A,R | C
Validation of resolution or workaround procedures, jointly with the CLIENT's teams | A,R | R
Execution of the validated resolution or workaround procedures, in collaboration with the CLIENT or their subcontractors if necessary | A,R | C
Updating of Problem Tickets with analysis results and resolution or workaround procedures applied | A,R | 
Reporting the end each Problem resolution to the appropriate support group | A,R | I
Closing the Problem record | R | A

## Slide 26: Documentation management
The reference document base for RUN is CAGIP-SRI-RUN Mocca
  https://service.ca-mocca.com/rigel-collab/CAGIP-SRI-RUN/PICA/Forms/AllItems.aspx?RootFolder=%2Frigel%2Dcollab%2FCAGIP%2DSRI%2DRUN%2FPICA%2FRUN%2FDocumentation
The maintenance of this documentation base is under CA-GIP's responsibility
  In the context of infrastructure development projects managed by the N3 project teams
    The documentation will be copied from the BUILD database during Build to RUN
In case of a modification done by N1/N2  the Update is the responsibility of the N1/N2 RUN teams
The folder structure is as follows
  « Plateformes » (« Platforms ») containing:
    « Specific platforms » (« Specific platforms »)
      Contains one folder per platform
    « Plateformes mutualisées » (« Shared platforms »)
      Contains one folder per platform
  One folder per scope containing:
    « Procédures » (« Procedures »)
    And other folders dedicated per perimeter as per the requirements.

## Slide 27: Continuous Improvement
The continuous improvement points are centralized in an Excel file on Mocca.
This file is updated during the weekly synchronisation meeting with the Leads and the Team Leaders.
To be handled

## Slide 28
Annexures

## Slide 29: Documentation Management
Documentation Folder Structure
Note from the translation team:
Plateformes = Platforms
LAN DC FORTE CONTRAINTE = LAN DC MAJOR CONSTRAINT
Plateforme spécifique = Specific platform
Schéma d’architecture = Architecture diagram
Procédures = Procedures
Autres = Others
Référentiels = Repositories
Inventaires = Inventories
Certificats = Certificates
Matériels, maintenance, software = Hardware, maintenance, software

## Slide 30: CAGIP and CAPGEMINI Organisation
CAP-GEMINI
LAN/WAN team
Manager
Internet and Network Socle
Jean Luc BLANQUET
Network Operations & Developments
Gilles BUSSON
DataCenter Networks
Samuel DUEZ
Network Workplace
Christian MARMIN
Internet & Network Security
Arnaud BRIEL
Operation Director
Mikael SEGUR
Alain QUINIOU
Customer Service Manager
Abel TOUIL
Karim AMAINI
Alan TANGUY
Caroline PAGES
?
INTERNET team
Joffrey PAGNOT
Hans LINGLET
Gabriel PASQUIER
Delivery Manager
Network Security
Cedric FAUGERE
Pilot
Team Leader
Hierarchical relationship
Operational relationship
Ilias GUERALA
Squad Leader
Pierre LEBOUCHER
Datacenter team
Olfa GRIBAA
SECURITY team

## Slide 31
Operational teams
RUN Leads
Coordination between RUN Leads
Escalation level
(management)
Contractual follow-up
Quality of operation
Socle Management
Socle Management Follow-up
ROS Service Operational Experts
Service and Product Teams
OPEN Committee (weekly)
Service and Products Manager
Managers by technology
RUN Governance Manager
Managers by technology
Control tower
(daily)
In Control tower
Managers by technology
Customer service manager (daily)
In each technical team
Lead / Expert
Managers by technology
In each technical team
1 Delivery Manager
N1*, N2, N3
*except Middleware
Open Socle
Network and Internet Socle
Digital Workplace Socle
Z Socle
Quality and Socle Projects
Operational Quality and Follow-up
CA Account Lead
CA Account Lead
CA Account Lead
Committee ?
Transverse Committee(semestrial)
Overview of operation quality, upcoming developments